BOA-AMEX-TechResolved

Vendor Integration Architecture Map

Multi-Cloud Security Platform | AWS + Azure + On-Premise

OCC-regulated | PCI-DSS v4.0 | NIST 800-53 | Zero Trust

Abuhari Consulting Services | Eliud Maina

EXECUTIVE SUMMARY

This document defines the complete vendor integration architecture for the BOA-AMEX-TechResolved security platform. It serves as the authoritative blueprint that every Terraform module in this repository is built from — ensuring each tool is correctly positioned, correctly integrated, and correctly sequenced before construction begins.

The platform spans AWS, Azure, on-premise, and endpoint environments. No single vendor covers all threat vectors — each tool is selected for what it uniquely provides, and the integration between them creates a unified security capability greater than any individual product.

PLATFORM OVERVIEW — FIVE LAYERS

Layer 1: Detection

- AWS-native — GuardDuty (behavioral ML), Security Hub (compliance), Detective (graph investigation)

- Wiz — agentless CSPM, CWPP, CIEM, Security Graph (attack path mapping)

- CrowdStrike Falcon — EDR/XDR (endpoint + runtime), Identity Protection (AD + cloud identity)

- Palo Alto — NGFW (network perimeter), Prisma Cloud (CNAPP), Cortex XDR (network correlation)

Layer 2: Normalization

- Amazon Security Lake — OCSF normalization of ALL sources into one schema

- All vendors (CrowdStrike, Palo Alto, AWS, Azure) output OCSF-formatted data

- Enables cross-source ML training and unified Athena queries

Layer 3: AI Analysis

- Microsoft Security Copilot — LLM-powered investigation, incident summarization, remediation guidance

- CrowdStrike Charlotte AI — natural language threat hunting across endpoint and cloud telemetry

- Wiz Security Graph AI — attack path reasoning and risk prioritization

- Amazon Bedrock + Detective — AWS-native AI investigation (Finding Group Summary)

Layer 4: SIEM Aggregation

- Microsoft Sentinel — primary unified SIEM (AWS + Azure + CrowdStrike + Palo Alto + Wiz)

- AWS Security Hub — secondary aggregator for AWS-native and Wiz findings

- Connectors: AWS Security Hub → Sentinel, CrowdStrike → Sentinel, Palo Alto Cortex → Sentinel

Layer 5: Response

- AWS SOAR (Lambda + EventBridge) — AWS-specific automated response

- CrowdStrike Falcon Fusion SOAR — endpoint isolation and remediation

- Palo Alto XSOAR — cross-platform playbook orchestration

- Microsoft Sentinel Automation — Azure-side automated response

VENDOR INTEGRATION MAP

The following table defines every vendor, what it covers, what IAM/permissions it requires in AWS, where its data flows, and which compliance controls it satisfies.

| Vendor | What It Covers | AWS Integration | Compliance Controls |
| --- | --- | --- | --- |
| AWS GuardDuty | Behavioral ML on CloudTrail, VPC Flow Logs, DNS. Detects credential compromise, C2 activity, crypto mining | Native — no IAM role needed. Findings auto-flow to Security Hub | PCI-DSS Req 11.5, NIST SI-4, OCC continuous monitoring |
| AWS Security Hub | Compliance aggregator. CIS/PCI/NIST standards. Receives findings from GuardDuty, Wiz, CrowdStrike via ASFF | Native — delegated admin in Security Tooling account | PCI-DSS Req 6.3, NIST CA-7, OCC audit evidence |
| Amazon Detective | Graph ML investigation. Behavior graph connecting IAM, EC2, IPs. Statistical anomaly scoring | Native — requires GuardDuty enabled first | PCI-DSS Req 12.10, NIST IR-4, OCC incident response |
| Amazon Security Lake | OCSF normalization hub. All security logs normalized to one schema for ML training and Athena queries | Native — S3-based, IAM roles per source | NIST AU-2, OCC log management, PCI-DSS Req 10.5 |
| Wiz | Agentless CSPM, CWPP, CIEM. Security Graph for attack path mapping. IaC scanning in CI/CD | Cross-account IAM role: SecurityAudit + specific perms. Findings → Security Hub via ASFF | PCI-DSS Req 6.3, NIST RA-5, OCC vulnerability management |
| CrowdStrike Falcon | EDR on all endpoints and EC2. XDR across endpoint + cloud + identity. Charlotte AI threat hunting | CSPM role: read-only AWS account. Sensor via SSM. Findings → Sentinel + Security Hub | PCI-DSS Req 5.1, NIST SI-3, OCC endpoint protection |
| Palo Alto Networks | NGFW on-prem + VM-Series in AWS. Prisma Access ZTNA. Cortex XDR network correlation. XSOAR playbooks | VM-Series deployed in inspection VPC. Cortex → Security Lake OCSF. XSOAR → Lambda API | PCI-DSS Req 1.3, NIST SC-7, OCC network security |
| Microsoft Sentinel | Unified SIEM. Receives from AWS, Azure, CrowdStrike, Palo Alto. KQL queries across all sources | AWS connector: CloudTrail → EventBridge → Sentinel API. Security Hub → Sentinel connector | PCI-DSS Req 10.6, NIST AU-6, OCC log review |
| Microsoft Security Copilot | LLM-powered security investigation. Natural language queries across Sentinel data. Auto-generates summaries | Via Sentinel integration. AWS findings visible through Sentinel connector | OCC examiner evidence, NIST IR-5 incident tracking |
| Microsoft Entra ID | Primary IdP for entire platform. Federated into AWS IAM Identity Center via SAML 2.0. MFA enforcement | SAML federation with IAM Identity Center. SCIM provisioning. Conditional Access policies | PCI-DSS Req 8.2, NIST IA-2, OCC access control |

DATA FLOW ARCHITECTURE

Inbound Signal Flows — what feeds the platform

AWS Signals

- CloudTrail → GuardDuty (internal AWS pipe, automatic)

- CloudTrail → Security Lake (OCSF normalization)

- CloudTrail → Microsoft Sentinel (AWS connector via EventBridge → Lambda → Sentinel API)

- VPC Flow Logs → GuardDuty (internal AWS pipe, automatic)

- VPC Flow Logs → Security Lake (OCSF normalization)

- GuardDuty findings → Security Hub (automatic, native integration)

- Security Hub findings → Microsoft Sentinel (Security Hub → Sentinel connector)

- Security Hub findings → Amazon Detective (automatic, native integration)

Wiz Signals

- Wiz reads AWS configuration via cross-account IAM role (read-only, agentless)

- Wiz findings → Security Hub via ASFF (AWS Security Finding Format)

- Wiz findings → Microsoft Sentinel via native Wiz-Sentinel connector

- Wiz Security Graph → Wiz console (proprietary visualization)

- Wiz IaC findings → CI/CD pipeline (hard break-glass gate in GitHub Actions / GitLab CI)

CrowdStrike Signals

- CrowdStrike Falcon sensor on EC2 instances → CrowdStrike Falcon platform (agent-based)

- CrowdStrike CSPM reads AWS config via IAM role (separate from Wiz, complementary)

- CrowdStrike Identity Protection reads AD + Entra ID → correlates with AWS IAM

- CrowdStrike findings → Microsoft Sentinel via CrowdStrike-Sentinel connector

- CrowdStrike findings → Security Hub via ASFF connector

- CrowdStrike telemetry → Security Lake via OCSF connector

Palo Alto Signals

- Palo Alto NGFW logs → Cortex Data Lake (Palo Alto's managed lake)

- Cortex Data Lake → Microsoft Sentinel via Palo Alto connector

- Cortex Data Lake → Security Lake via OCSF connector

- VM-Series in AWS inspection VPC → same log pipeline

- Prisma Access ZTNA logs → Cortex Data Lake → Sentinel

Outbound Response Flows — what takes action

AWS SOAR (our Lambda pipeline)

- EventBridge rule matches Security Hub CRITICAL → IAM response Lambda

  - Disables compromised IAM keys, attaches session revocation policy

- EventBridge rule matches GuardDuty HIGH → EC2 response Lambda

  - Snapshots EBS, tags for forensics, swaps Security Group to quarantine

  - OR calls CrowdStrike API to isolate endpoint at agent level (faster, more reliable)

- EventBridge rule matches KMS unauthorized decrypt → KMS response Lambda

  - Disables PCI-CDE CMK, blocks S3 public access, notifies CISO

CrowdStrike Fusion SOAR

- CrowdStrike detects malicious process on EC2 → Falcon Fusion workflow triggers

- Endpoint isolated at agent level (network isolation without SG change)

- Alert sent to Microsoft Sentinel → Security Copilot generates incident summary

- Palo Alto XSOAR playbook triggered for cross-platform remediation

Microsoft Sentinel Automation

- Sentinel receives correlated finding (AWS + Endpoint + Network signals together)

- Sentinel automation rule triggers Logic App

- Logic App calls AWS Lambda via API Gateway (cross-cloud SOAR action)

- Logic App calls CrowdStrike API for endpoint containment

- Logic App creates ServiceNow incident with full context

IAM PERMISSIONS PER VENDOR — TERRAFORM MODULE DESIGN

Wiz IAM Role (modules/wiz/main.tf)

Wiz connects via a cross-account IAM role. Trust policy allows Wiz's AWS account to assume it. Permissions are read-only — Wiz never writes to your environment.

- Trust principal: arn:aws:iam::197857026523:root (Wiz production AWS account)

- External ID: generated in Wiz console during registration — prevents confused deputy attack

- Managed policy: SecurityAudit (broad read-only across all services)

- Additional permissions: ecr:GetDownloadUrlForLayer, eks:List*, lambda:GetFunction, secretsmanager:GetResourcePolicy (metadata only — never secret values)

- Terraform resource: aws_iam_role + aws_iam_role_policy_attachment per account

CrowdStrike IAM Role (modules/crowdstrike/main.tf)

CrowdStrike CSPM requires a separate read-only role. The Falcon sensor itself authenticates via CrowdStrike's own mechanism, not IAM.

- Trust principal: arn:aws:iam::292230061137:root (CrowdStrike production AWS account)

- External ID: generated in CrowdStrike Falcon console

- Managed policy: SecurityAudit + iam:GenerateCredentialReport + cloudtrail:LookupEvents

- Sensor deployment: AWS Systems Manager (SSM) distributor package — no manual installation

- Terraform resource: aws_iam_role + aws_ssm_association for agent deployment

Palo Alto VM-Series (modules/palo-alto/main.tf)

Palo Alto VM-Series in AWS requires an EC2 instance with specific IAM permissions for auto-scaling and bootstrapping.

- VM-Series IAM role: EC2 instance role allowing S3 access for bootstrap package

- Panorama integration: separate IAM user with programmatic access for Panorama → AWS API

- Prisma Cloud connector: cross-account role similar to Wiz pattern

- Terraform resource: aws_instance (VM-Series AMI) + aws_iam_role + bootstrap S3 bucket

Microsoft Sentinel Connector (modules/sentinel/main.tf)

The AWS → Sentinel connector uses SQS and S3 to forward CloudTrail logs. Sentinel pulls from SQS via an IAM user with programmatic access.

- CloudTrail → S3 → SQS notification → Sentinel connector polls SQS

- IAM user: programmatic access only, sqs:ReceiveMessage + s3:GetObject on log archive bucket

- Alternative: EventBridge → Lambda → Sentinel HTTP Data Collector API (direct push, lower latency)

- Terraform resource: aws_iam_user + aws_sqs_queue + aws_s3_bucket_notification

PHASE BUILD ORDER — NON-NEGOTIABLE SEQUENCE

Each phase must be COMPLETE and TESTED before the next phase begins. No exceptions.

Phase 1: AWS Organization Foundation

COMPLETE before writing any Phase 2 code. This is the non-negotiable prerequisite for everything.

- modules/aws-organization/ — Organization, OUs, member accounts

- modules/management-baseline/ — org-wide CloudTrail, Config aggregator, root MFA

- modules/iam-identity-center/ — Entra ID as IdP (SAML), SCPs deployed and tested

- Verification checklist:

  - Organization exists with correct OU structure

  - SCPs applied: test each deny actually works

  - Identity Center: a real user can log in via Entra ID credentials

  - Break Glass: tested, alarm fires within 60 seconds

  - Org-wide CloudTrail: capturing events from ALL accounts

  - Config aggregator: showing resources from ALL accounts

Phase 2: Security Tooling — AWS-Native + Wiz

- modules/log-archive/ — org-wide, OCSF-ready schema

- modules/security-hub/ — delegated admin, org-wide enrollment

- modules/guardduty/ — delegated admin, org-wide enrollment

- modules/detective/ — org-wide graph

- modules/security-lake/ — OCSF normalization pipeline

- modules/wiz/ — IAM role, Security Hub integration, IaC scanning

- Verification: Wiz Security Graph shows attack paths in sandbox account

Phase 3: Extended Detection + Network

- modules/crowdstrike/ — CSPM role, SSM sensor deployment, Identity Protection

- modules/palo-alto/ — VM-Series in inspection VPC, Prisma Access, XSOAR

- modules/sentinel/ — unified SIEM, all connectors, Copilot enablement

- modules/secrets-pki/ — Secrets Manager, KMS CMKs, ACM Private CA

- modules/network-perimeter/ — TGW, AWS Network Firewall, WAF, Shield

- Verification: Sentinel shows correlated findings from AWS + CrowdStrike + Palo Alto

Phase 4: Unified SOAR

- modules/soar/ — AWS Lambda + CrowdStrike API + Palo Alto XSOAR + Sentinel Automation

- Step Functions state machines for multi-step response workflows

- Confidence scoring ML layer (Phase 4 not Phase 1)

- Verification: simulate attack scenario end-to-end across all tools

Phase 5: Workload Accounts

- environments/pci-cde/ — Card Services account with all Phase 1-4 controls pre-applied

- environments/core-banking/ — Core Banking account

- environments/dev/ — Non-production with relaxed SCPs

- environments/pipeline-cicd/ — CI/CD account with Terraform Cloud + Checkov + SAST

Phase 6: Compliance and Governance

- Config conformance packs — OCC/NIST 800-53 pre-built packs

- Audit account — OCC examiner read-only access to all accounts

- Tag governance — cost center, BU, DataClass enforcement via SCP

- Evidence collection automation — quarterly audit package generation

COMPLIANCE CONTROL MAPPING

Each vendor satisfies specific named controls across PCI-DSS, NIST 800-53, and OCC requirements. This mapping ensures no control is left to a single vendor and every requirement has redundant coverage.

| Control | Requirement | Primary Vendor | Secondary Vendor |
| --- | --- | --- | --- |
| PCI-DSS Req 1.3 | Restrict inbound/outbound traffic | Palo Alto NGFW | AWS Network Firewall |
| PCI-DSS Req 5.1 | Protect against malware | CrowdStrike EDR | AWS GuardDuty |
| PCI-DSS Req 6.3 | Identify and manage vulnerabilities | Wiz CSPM/CWPP | Amazon Inspector |
| PCI-DSS Req 7.2 | Least privilege access control | Wiz CIEM | AWS IAM Access Analyzer |
| PCI-DSS Req 8.2 | Unique user identification | Microsoft Entra ID | AWS IAM Identity Center |
| PCI-DSS Req 8.4 | MFA for all access | Entra ID Conditional Access | IAM Identity Center |
| PCI-DSS Req 10.5 | Protect audit logs | AWS Log Archive (WORM) | Security Lake OCSF |
| PCI-DSS Req 10.6 | Review logs for anomalies | Microsoft Sentinel | AWS GuardDuty ML |
| PCI-DSS Req 11.5 | Detect unauthorized changes | AWS GuardDuty | CrowdStrike EDR |
| PCI-DSS Req 12.10 | Incident response plan | Palo Alto XSOAR | AWS SOAR Lambda |
| NIST SI-4 | Information system monitoring | AWS GuardDuty | CrowdStrike XDR |
| NIST IA-2 | Identification and authentication | Entra ID + IAM Center | CrowdStrike Identity |
| NIST SC-7 | Boundary protection | Palo Alto NGFW | AWS Network Firewall |
| NIST RA-5 | Vulnerability scanning | Wiz CWPP | Amazon Inspector |
| NIST IR-4 | Incident handling | Microsoft Sentinel + Copilot | AWS SOAR + CrowdStrike Fusion |
| OCC Continuous Mon. | Continuous security monitoring | AWS Security Hub | Microsoft Sentinel |
| OCC SR 11-7 | Model risk management | AWS SageMaker governance | Wiz AI Security Graph |
| OCC Access Control | Privileged access management | CyberArk / AWS IAM Center | CrowdStrike Identity |

COST MODEL SUMMARY

All costs are approximate sandbox/small-scale estimates. Production costs scale with data volume, number of accounts, and protection plans enabled.

| Vendor / Service | Sandbox Cost | Production Estimate | Toggle Strategy |
| --- | --- | --- | --- |
| AWS GuardDuty Core | $4-8/month | $200-2,000/month | enable_guardduty = bool |
| AWS Security Hub | $0.001/finding | $50-500/month | Always on — low cost |
| Amazon Detective | $10-20/month | $200-1,000/month | enable_detective = bool |
| Amazon Security Lake | $5-20/month | $500-5,000/month | enable_security_lake = bool |
| Wiz | Contract-based | ~$100K+/year enterprise | deploy_wiz = bool |
| CrowdStrike Falcon | Contract-based | ~$50-150/endpoint/year | Per-module toggles |
| Palo Alto VM-Series | $3-8/hour per VM | $2,000+/month | deploy_vm_series = bool |
| Microsoft Sentinel | $2.46/GB ingested | $1,000-10,000/month | Always on when Copilot needed |
| ACM Private CA | $400/month CA | $400/month fixed | deploy_private_ca = bool |
| AWS Network Firewall | $0.395/hour | $280+/month per AZ | deploy_firewall = bool |

Total sandbox estimate (Phase 1-2 only, AWS-native): $50-100/month

Total sandbox estimate (Phase 1-4, all vendors): primarily contract-based vendor costs

BOA-AMEX-TechResolved | Abuhari Consulting Services | Confidential